	Execute_Project_Specific_Manufacturing
	Tuesday, January 07, 2020



Slide 3 - Oracle Supply Chain Management Cloud

[image: image1.jpg]ORACLE

Project-Driven Supply Chain Enhancements

Execute Project-Specific Manufacturing




Slide notes

Hello, welcome to training for Project-Driven Supply Chain, in Oracle Supply Chain Management Cloud.
In this session, we talk about Execute Project-Specific Manufacturing, in Project Driven Supply Chain. 
Notes
	

	

	

	

	

	

	

	


Slide 4 - Agenda

[image: image2.jpg]Agenda
Enhancements Overview
Enhancements Detail
Demonstration

Implementation Advice




Slide notes

For the enhancements covered in this training, we’ll give an overview, followed by more detail to explain how you can use them, and what business value they bring. Then, we’ll walk you through a demonstration. Next, we’ll explain what you need to consider before enabling these features in your business, and what you need to know, to set them up.
Notes
	

	

	

	

	

	

	

	


Slide 5 - Execute Project-Specific Manufacturing - Overview

[image: image3.jpg]Execute Project-Specific Manufacturing - Overview

A s s e S > e .

" Review Material
Sresteprolect Availability by Project BenOIREsouIce Close Work Order
specific Work Order andTask Transactions
Manufacturing 1
;Lcil;xztfg:g::g:‘ Report Material Transierf':’::sacnons ‘
Inventory TEREESETS Production to Costing
! !
Inventory A e Review Completed
Management ContipBickSlies Transactions
Cost Perform Final Review Cost Create Cost Transfer Transactions
Accounting Accounting }-— A_cc(_:un(_ing Accgun(_ing from .
Distributions Distributions Inventory to Costing
Project » -
Portfolio Import Costs. Manage Costs —{ Bl Caplt:arl;sz:as. Pz
Management





Slide notes

Project-Driven Supply Chain is an end-to-end, integrated solution across Oracle Supply Chain Management, and project portfolio management cloud applications. This solution supports business processes of both manufacturing, and asset intensive companies. It provides the ability to execute project-specific manufacturing by creating a work order, or through order-less execution. You can issue components from common, or project-specific inventory, and put away the end product into project-specific inventory. You can also purchase outside processing services on project-specific Work Orders, and import material and resource costs to the project.
The diagram you see here, represents a high-level process to execute project-specific manufacturing. The process starts with the creation of a project-specific work order in Manufacturing. Next, the material availability by project and task is checked for the work order. This is followed by the release of the work order to the shop floor, and subsequent picking of material from either project, or common inventory. Resource and material usages are reported for the project-specific work order, and the material transactions with the project details are interfaced to Inventory Management. The pick slips are confirmed in Inventory Management. And the completed work order material transactions are reviewed in Inventory Management. The Work Order is then Closed. Next, the resource transactions are updated with the project details, and are transferred to Costing through the “Transfer Transactions from Production to Costing” program. Work order material transactions are updated with project details in Inventory Management, and are transferred to Costing, through the “Transfer Transactions from Inventory to Costing” program. Cost accounting distributions are created in costing, and the project details are reviewed for the accounting distributions. Costed and accounted transactions are imported as project expenditures into Project Portfolio Management. If the cost incurred against the project, is a billable cost, you can bill your Customer based on the percentage of completion or milestones achieved on the project. If it is a capitalizable cost, you can proceed to execute the capitalization flow. You may choose to also allocate costs to other projects, project tasks, or accounts as appropriate.
Now, let’s get into the details of the enhancements.
Slide 6 - Enhancements Overview - Capabilities

[image: image4.jpg]Enhancements Overview - Capabilities

= Manage Project-Specific Work Orders

= Manage Project-Specific Material
Availability

= Print Manufacturing Reports with
Project Details

= Pick Material for Project-Specific
Work Orders

= Report Project-Specific Work Order
Operation Transactions

= Report Project-Specific Work Order
Resource Transactions

= Report Project-Specific Work Order
Material Transactions

= Report Project-Specific Orderless
Transactions




Slide notes

To support project-specific manufacturing execution, Oracle Supply Chain Management along with Project Portfolio Management Cloud, offers robust capabilities. It allows you to create and manage project-specific work orders. It provides the ability to calculate and manage project-specific material availability. You can print manufacturing reports such as work order traveler with project and task details, and pick material for project-specific work orders. And as far as manufacturing execution is concerned, it allows you to report project-specific work order operation, resource, material, and orderless transactions. 
Notes
	

	

	

	

	

	

	

	


Slide 7 - Enhancements Overview - Capabilities

[image: image5.jpg]Enhancements Overview - Capabilities

= Manage Project-Specific Outside
Processing

= Review Project Commitments for
Project-Specific Outside Processing

= Manage Project-Specific Production
Exceptions

= Capture Project details in
Manufacturing E-Records

= Import Project -Specific Work Orders
and Manufacturing transactions

= Review Work Order and Orderless
transaction history with project details

= Transfer Resource Transactions to
Costing with project details





Slide notes

With this feature, you can execute project-specific outside processing, and review project commitments for outside processing requisitions and purchase orders. You can search and manage production exceptions by project and task in Manufacturing, and review the project details that are captured in the manufacturing e-records. It allows you to import project-specific work orders, work order based and orderless transactions. It provides the ability to review work order and orderless transaction history with project details. And as far as resource transactions are concerned, it allows you to transfer the resource transactions with project details to Costing.
Notes
	

	

	

	

	

	

	

	


Slide 8 - Enhancements Overview - Capabilities

[image: image6.jpg]Enhancements Overview - Capabilities

= Review Completed Material
Transactions with project details

= Transfer Material Transactions to
Costing with project details

= Account for Project-Specific
Manufacturing Transaction Costs

= Import and Manage Project-Specific
Manufacturing costs in Projects

= Analyze and Resolve Project Period
Close Exceptions

= Perform Budget versus Actual
Analysis

= Bill Based on Completion Percent or
Milestone

= Capitalize Project Costs




Slide notes

Continuing on, this feature allows you to review completed material transactions with project details in Inventory Management, and transfer manufacturing material transactions with project details to Costing. You can create accounting distributions for the project-specific manufacturing transactions, and review the distributions with project details before performing final accounting.
You can import and manage project-specific manufacturing costs in Project Portfolio Management. You can analyze and resolve Project period close exceptions, and perform budget versus actual analysis. You can bill customer based on completion percent, or milestone, and capitalize project costs in Project Portfolio Management.
Now let’s talk about the capabilities in detail.
Notes
	

	

	

	

	

	

	

	


Slide 9 - Manage Project-Specific Work Orders

[image: image7.jpg]Manage Project-Specific Work Orders

What Does it Do?

= Creates/updates work orders with
project details

= Is allowed in an organization enabled
for inventory tracking by project

= Defaults values based on Project
Attribute Defaults setup

= Performs project costs transaction
validations

= Searches work orders by Project
Number and Task Number

Werk e POSOVI101 - HologaghcTtet wih 616 oy

o e ey

[rep—

ot s

n Tepociness i

a6
 waven

b

™

) et

pre——

- CIEEEE

i

e e sy

skt 411

*Ependors e 112519

Priethunter POSCTBAOSVBON Q

v

‘Epetnepe Sy OunOwht v
Ependue Ozt VsinCetsfor PISG

Navigation: Work Execution > Tasks panel tab > Manage Work Orders > Edit

Work Order




Slide notes

First, let’s talk about managing project-specific work orders. You can create and update a work order with project details in an organization that is enabled for inventory tracking by project. For Discrete Manufacturing work method, this applies to standard, nonstandard, rework, and transform work orders. For Process Manufacturing work method, this applies to standard work orders. You can create and update work orders with project details through the Edit Work Order page, FBDI, and REST. You can perform error corrections using Application Development Framework desktop integration template. 
Expenditure Item Date is defaulted from the work order completion date, while Expenditure Organization is set to the manufacturing plant. You can define defaults for Expenditure Type, and User Defined Attributes in the Setup and Maintenance work area. While creating a work order, after specifying a Task Number, the value for Expenditure Type, and User Defined Attributes are defaulted based on the setup. 
Project cost transaction validations are performed after defaulting, upon saving, and upon releasing a work order. If validations fail, you would need to fix the errors before the changes can be saved. It’s important to note that the project details can be updated only when the work order status is Unreleased. 
And lastly, in the Manage Work Orders page, Project Number and Task Number are available as search fields as well as search result columns. Searching by Project Number and Task Number returns the work orders with the corresponding project and or task.
Notes
	

	

	

	

	


Slide 10 - Manage Project-Specific Material Availability 

[image: image8.jpg]A s s e S -

Manage Project-Specific Material Availability

What Does it Do? USRS AR Sy i o - [ o i ] o
o 2

g e Mo e
= Allows you to: o [P
Calculate Material Availability e 7 ™ s el Tekhebe | Qi U s o
considering Project Number and Task T eopuaann oty st s terEOnB a 0o o °
Number onwork orders e T st G ey O v oo =~ °
[ — e s °
Search and Display Work Orders by - i e S B .
Project Number and Task Number = 3 = . .
Force assign / unassign based on ' esason AT SNBSS o °
Work Order Project Number and Task =L 9 Arsn RS —— . gt ]
Number Ty N s meeemona N - °
“ i3 s — PR
m— Project Number
n S PrjctNurier Tskumber
e Task Number
T v /x
- R POSC-TAB-POSOVIB-007 4
['Searcn | Ada v Reorder

Navigation: Work Execution > Tasks panel tab > Material Availability

Assignments E




Slide notes

Next, let’s talk about managing project-specific material availability. For an organization that is enabled for inventory tracking by project, the material availability is calculated considering the project and task referenced on the work orders, project and common inventory on-hand of the component items, and setup of the ‘Allow use of common supplies’ attribute of the component items. 
And as you can see here, the material availability workbench has been enhanced to search and display work orders by project number and task number. 
This feature also allows you to force unassign project-specific inventory currently assigned to a work order, and assign it to a different work order that has the same project number and task number references. 
Notes
	

	

	

	

	

	

	

	


Slide 11 - Print Manufacturing Reports with Project Details

[image: image9.jpg]B >TSS e L S 0 S e

Print Manufacturing Reports with Project Details

oracLe B T——,
What Does it Do? Fusion Mandfacturing Work Order Traveler = e
mEmn Frocuct RINBEINIIELT

p— - e -
= Allows you to: Screrstcomeimue N 5 e T
Print Work Order Travelers by Project Work Order Information
Number and Task Number Ry — oo |
ok Ot e Sund remammp ety 10

Print Components List by Project s J— jroisotend
Number and Task Number T T T
Review Project Number and Task [Project Number PDSC-TAB-PDSCV18-007 Task Number  4.1.1
Number in report output Foson Manufacturing Components List Report
Print Project Number and Task [Cemeorme Catierwet o rovce R Tins Zon (UTC1000) Coordinsted Universs e Page 11 1

Reponone 112570 100

Number on Product Labels

e NIRRT WorkoraerTipe s
e I ey IR
HobocTait i 100 My —
o meer_ PORGTAD FOICUTBT T
Project Number ___PDSC-TAB-PDSOVIB-007 Task Number 411

Navigation: Work Execution > Tasks panel tab > Print Work Order Traveler / Print Components

- E




Slide notes

As far as manufacturing reports are concerned, you can print Work Order Traveler and Components List for project-specific work orders by Project Number, and Task Number. The reports have been enhanced to include Project Number and Task Number.
And for Product Labels, you can choose to include Project Number and Task Number to be printed on product labels.
Notes
	

	

	

	

	

	

	

	


Slide 12 - Pick Material for Project-Specific Work Orders

[image: image10.jpg]A s s e S P e .

Pick Material for Project-Specific Work Orders

. Overview _Pick Materials for Work Orders >
What Does it Do? ——
@ This process will be queued up for submission at position 1

= Allows you to:

Pick Materials for Work Orders by
Project Number and Task Number

Name Pick Materials for Work Orders
Description Allocates and picks materials for the selected ...
Schedule As soon as possible

Review the Project Number and Task Basic Options

Number in the Report Output Parameters
* Organization PDSCV1 -
Work Methea Al =
Work Order Type | AN =
* Hours Anead s
* Pick Siip Grouping Rule  Subinventory ~
Project Number PDSC-TAB-PDSCV18-007 =Y
Task Number  4.1.1 -

~| Prnt pick siips

Pick a work order only if ail eligibie materials are availabie

Navigation: Work Execution > Tasks panel tab > Pick Materials for Work

Orders E




Slide notes

Now let’s talk about picking material for project-specific work orders. The Pick Materials for Work Orders process in Manufacturing has been enhanced to support picking of materials for work orders by Project Number, and Task Number. You can also view the Project Number and Task Number in the report output. For additional details on the picking process, please refer to the Pick Project-Specific Inventory release readiness training.
Notes
	

	

	

	

	

	

	

	


Slide 13 - Report Project-Specific Work Order Operation Transactions

[image: image11.jpg]Report Project-Specific Work Order Operation Transactions

Revew Dipacn it

What Does it Do?

.‘ Project Number PDSG-TAB-PDSCV1B.007  Q

Task Number 4.1.1 v
= Searches work order operations by o ! o=

Project Number and Task Number in
the dispatch list s e

= Project Number and Task Number
are displayed in work order
operation transactions - Complete
with Details

POSCTAB PDSCVIB 07

Complete with Details: PDSCV1-1011-10: Product

e "HolographicTabet wih 160G Memory  Work Order Guantty 10 Each

Attachmenta_tona-d-

Profect Number POSG-TABPOSCV1-007

Gurrent Transaction
Avalable o Transact 10 Ready
Transaction Type Compiets

Quanty o[

Navigation: Work Execution > Tasks panel tab > Review Dispatch List

Work Gonter Taviet Assembly Line
Operation Transaction Summary
Completed 0

Rojectod 0

serapped 0




Slide notes

Continuing on, to support project-specific manufacturing execution, the Dispatch list “Advanced Search” region has Project Number and Task Number as additional search attributes. This allows you to search for the required work orders associated to a specific project number and or task number.
The Product train stop in the Complete with Details transaction page has been enhanced to display Project Number and Task Number, at all train stops, with the exception of the inspection train stop. If the work order is not associated with project and task, no values are displayed for these attributes in an organization that is enabled for inventory tracking by project. And these attributes are not displayed if the organization is not enabled for inventory tracking by project.
The processes to report material and resource transactions through the Complete with Details action, are similar to the way material and resource transactions are reported through the Report Material Transactions, and Report Resource Transactions pages respectively. 
Notes
	

	

	

	

	

	


Slide 14 - Report Project-Specific Work Order Resource Transactions

[image: image12.jpg]A \Se e S —

Report Project-Specific Work Order Resource Transactions

Orevew  BeportResource Tsactons X
What Does it Do?
Report Resource Transactions: PDSCV1-1011 - 10

= Project Number and Task Number
ot w1608 J—
5 - tem WorkOre Quanty 10 Ech Workenter T sty e
are displayed in work order resource Menary -
transactions Tanacton pe ® Crags. ) Rovse * arsactonDate 117519 108U fy
4 g . PriectNumberPOSCTHS P0SCVIBIT Tt 411

= The project details are derived and

validated before transferring the X ShowResoures ) Naruayetees® A1

transactions to costing

Soence Resoue T g, Ay B UM o Ml T o
o % Lowi 1T v e Voo S 7 T ]

Task Number 4.1.1

Project Number PDSC-TAB-PDSCV1B-007

Navigation: Work Execution > Tasks panel tab > Report Resource Transactions





Slide notes

As you can see here, the Report Resource Transactions page now displays the Project Number and Task Number of the project-specific work order for which the resource transactions are reported. Upon saving the resource transactions, project details such as project Number and task Number are stored as part of the resource transaction record and transferred to downstream applications like Costing and Project Portfolio Management. The details are discussed in a subsequent slide.
Notes
	

	

	

	

	

	

	

	


Slide 15 - Report Project-Specific Work Order Material Transactions

[image: image13.jpg]| [\ {1117 17— -

Report Project-Specific Work Order Material Transactions

Ovenvew ReportMateral Transactons X
What Does it Do? _—

Report Material Transactions: PDSCV1-1011 - 10 SonandCoso
= Project Number and Task Number -m

are dlspl_ayed in work order material e 'mwmmm ey e R
transactions page
. . Tanacion e @ s R sl SSAHRL ()
= Materials can be issued from
e ifi Project Mamber POSC-TAB-POSCVIBUT TaskNumber 411
project-specific inventory or
common inventory based on setup Use Common
4 X o Compoent Done Reset. ShowComponets 0 A iyt Inventory

= Project Number and Task Number
are displayed in output items
transactions page for process
manufacturing work orders

sos Ccompmnt S s un R e T

) O Mo  HGma e o [ U “

VO e ke, kG u oo

)0 Mool s, Ve @ " oo v

Navigation: Work Execution > Tasks panel tab > Report Material Transactions




Slide notes

The Report Material Transactions page has been enhanced to display the Project Number and Task Number attributes in the header. It also displays a new attribute titled “Use Common Inventory”, to identify whether the material is issued from the common inventory, or from the project-specific inventory. The default setting for this attribute is determined by the setting of the “Allow Use of Common Supplies” item attribute. 
If this item attribute is set to “No”, then the “Use Common Inventory” attribute is un-checked and disabled. This essentially means that you can issue the materials from project-specific inventory only. 
If set to “Yes”, then the “Use Common Inventory” attribute is un-checked, but enabled allowing you to issue material from common inventory, by checking this attribute. 
If set to “Null”, then the “Use Common Inventory” attribute  is checked and enabled allowing you to issue material from project-specific inventory, by un-checking this attribute. 
This is true for Report Material Transactions and in the Backflush Materials train stop in "Complete with Details" transaction. The behavior is the same for issue and return transactions.
You can manually report output items in a process manufacturing work order operation. You can view the Project Number and Task Number associated with the work order in the header region of “Report Output Items” page. 
Upon saving the material transactions, project details such as project Number and Task Number, User Defined Attributes on the corresponding Work Order are passed to Inventory Management while creating material transactions. And from there, to downstream applications like Costing and Project Portfolio Management. The details are discussed in a subsequent slide.
Slide 16 - Report Project-Specific Orderless Transactions

[image: image14.jpg]i

/417

Report Project-Specific Orderless Transactions

O e et Camptin x
What Does it Do? —_—

= Project Number and Task Number
entered in “Product” train stop

= Is allowed in an organization enabled
for inventory tracking by project

= Defaults values based on Project
Attribute Defaults setup

= Performs project cost transaction
validations

= Validation failures need to be
corrected

0 0 0 0

Podit B Adorst Inerry
Verss  Rsous

Orderless Complete: Product

fem Detas Work Defton
[ ———ry
Tactnt 8 Conge S
RN ——
oo ST tom Sicure
Qe fne
wou £
Pt Deals
s

- Pt Number POSCTABPOSCHB0T Q,

*TaskNumber 41,1 v

Navigation: Work Execution > Tasks panel tab > Report Orderless Completions

or Return

Ve 1o |
[res—

At Nore

Prsctiunber PISOTISRSONBAT Q.

e B





Slide notes

With this feature, you can also report project-specific orderless transactions. For orderless transactions, you can enter the Project Number and Task Number in the “Product” trainstop in an organization that is enabled for project inventory tracking. All other project related attributes are derived and defaulted based on the setup. Project cost transaction validations are performed upon saving the orderless transaction. If validations fail, you would need to fix the errors before the changes can be saved. The behavior of backflush material issue and return, resource, and product transactions is similar to work order based transactions.
Notes
	

	

	

	

	

	

	

	


Slide 17 - Manage Project-Specific Outside Processing

[image: image15.jpg]/417 —

Manage Project-Specific Outside Processing

. Narage Sy Loes -] -]
What Does it Do? I
e, Project NumberTosk Nombersea svvic

= Supply Chain Orchestration (SCO) S 2 wroEToom 11
does the following: ———- 3
Enriches the supply request with ppe——— 2N e
project details = ~ I —
Performs project cost transaction s Project Number Equals v MFG-ETO-003 Q x
validations =
Task Number Equals v v/ x
Validation failures need to be e W T J G O e B
corrected
| Project Details.

Allows search for supply requests and -
supply orders by Project Number and Project Number MFG-ET0-003
TaskNumber Task Number 1.1

Expenditure Htem Date  8127/19
Displays project details in view only s

mode

Expenditure Type  Material

Exponditure Organization Vision Operations for POSC

Contract Number MFG-ET0-003

Navigation: Supply Orchestration > Tasks panel tab > Manage Supply Lines




Slide notes

Now let’s talk about managing project-specific outside processing. To support outside processing for a project-specific work order, Supply Chain Orchestration enriches supply requests with the following project details:
Expenditure Type is set to the expenditure type associated to the outside processing item. If an expenditure type is not associated to the outside processing item, then it is set to the expenditure type associated to the Material Transaction Type, in the Manage Default Expenditure Types page. 
Expenditure Item Date is set to the requested need by date, and the Expenditure Organization is set to the manufacturing plant. 
Other project details such as User Defined Attributes values are derived from the project-specific work order.
Project cost transaction validations are performed, and if successful, SCO initiates the creation of a requisition with the project details. 
If validation fails, SCO does not create a supply order, and the outside processing supply request is marked in exception. The request is available for resubmission in “Manage Supply Request Exceptions” page, in the SCO workbench. As an example, if the validation failure is due to fact that the expenditure type is not valid on the requested need by date, you could consider either extending the validity of the expenditure type using the Manage Expenditure Types task, in Project Portfolio Management, or set up a different expenditure type to be used as a default, in the Manage Default Expenditure Types page. This that would then apply to all outside processing supply requests. You could also set up a valid expenditure type in the Manage Items page in Supply Chain Management, if the expenditure type needs to be defaulted from the outside processing service item. Once the errors are fixed manually, users can Resubmit the supply request.
In addition, SCO allows you to search for supply requests using Project Number and or Task Number from the Manage Supply Request Exceptions page, and review the project cost transaction validations if any. The project number and task number are also displayed in the supply request search results.
SCO also allows you to search supply orders using Project Number and or Task Number from SCO’s Manage Supply Lines page. The project number and task number are also displayed in the supply orders search results. You can also view all the project details in view only mode by clicking on the Project Details icon as shown in this slide. Similarly, the project number and task number are displayed in the Supply Order Details page for the project-specific supply order. You can view the related project details, in view only mode, when you click on the Project Details icon. 
Notes
	

	

	

	

	

	

	

	


Slide 18 - Manage Project-Specific Outside Processing

[image: image16.jpg]| NN/ 4117, -

Manage Project-Specific Outside Processing

What Does it Do? Outside Processing Purchase Order: 1006366

e
= Allows you to: _
Review project details on outside ¥ Ganactl
processing purchase orders o B i
Review project and task information at
the time of receipt or put away Moy Veww Fomiy T o Detseh
Search work orders by Project Project Details S
Number and Task Number in Manage Business.
Suppler Operations page G e S Smen fommn g pew |G
B Foesrmn 21 0101 s Seate tanstacun Puctase Te
Manage Suppher Operations [ roject NumberTask Number |
—— —r— PrjecsTLoa 21
o . ———

Navigation: Procurement > Purchase Orders > Tasks panel tab > Manage
Orders
Navigation: Work Execution > Tasks panel tab > Manage Supplier Operations





Slide notes

As far as outside processing attributes are concerned, the project details are carried over from the requisition. And as highlighted here, the details are displayed on the purchase order. 
You can also review the Project Number and Task Number while creating a Receipt or while performing a put away transaction for a project-specific outside processing PO. 
In addition, as you can see here, the Manage Supplier Operations page has been enhanced to have two additional columns to display Project number and Task Number associated with the work order. And as far as the transactions are concerned, such as reporting an operation transaction using the Complete with Details action, or reporting a material transaction, the enhancements are pretty much similar to that of the dispatch list.
Notes
	

	

	

	

	

	

	

	


Slide 19 - 
Review Project Commitments for Project-Specific Outside Processing Requisitions and Purchase Orders

[image: image17.jpg]N /4117, = e

7.

Review Project Commitments for Project-Specific Outside Processing

Requisitions and Purchase Orders

What Does it Do? Ovenvex_Manage Commined Coss X

Manage Committed Costs

= Allows you to:
» search
Review committed costs for project

requisitions with work order
destinationin Manage Committed

4 Search Results.

aors v very B

Source
et [ T I P e yton iy i
Review committed costs for project Number i
purchase orders with work order "sugswsatonAcaz  Une Dograms TansterOrter 223084 Avtenna 5 ssmuwso
destination in Manage Committed Pisrains: et e B o 5 mwe
Costs R rT— T now)
Review committed costs in Review 7 Gusiom Hologaptic ookt Protoype Devepment  Purchasearder 1004700 Adwniage Cop  NFGOSPSERV1 2 20 us0)
Project Performance Poumisammanes  yianContn R (W o1 amy s mmuwo
Tsuoswssinaeas  sysencontos Pucnseocer 100701 cuswort  Batey s w0

184600 050

Navigation: Projects > Costs > Tasks panel tab > Manage Committed Costs




Slide notes

You can also review the project commitments for project-specific outside processing requisitions and purchase orders.
You need to run the Update Project Performance Data process to summarize the Project information and view committed costs. 
Project Accountants can review committed costs for requisitions once they have been created in Procurement, until requisition is converted to a purchase order. 
Once the item is received, the committed costs are relieved. Project managers can review committed costs in Review Project Performance. 
Notes
	

	

	

	

	

	


Slide 20 - Manage Project-Specific Production Exceptions

[image: image18.jpg]Manage Project-Specific Production Exceptions

Qe Bt PIEON X
What Does it Do? —

it Exception: 99 v (R
= Allows you to:
ety Ot f
Search Production Exceptions by ents 0 |
Project Number and Task Number Syt Copmm Sty souy 1o |
Search based on Project Number and J ExputadDoweton nMites 0a
TaskNumber to selectimpacted work e N . B
it -~ Rty VEG 0

Review Project and Task details in
Impacted Work Order Operations

Review Project and Task details in "
Production Exception Notification it ot o Project Number Tosk Number

Veuv Fomzy G

RoradOn T¥IIAL

PDSC-TAB-PDSCV1B-007  4.1.1

kO Conptinbae  tom Prcthombee Tk
#0113-10 o feesc s e . PICTBASYBON 411 DLt
#s01128-10 om et WS TSR Thopa. POSOTSANONBT 411 Dpmas

Navigation: Work Execution > Tasks panel tab > Manage
/Report Production Exception




Slide notes

To manage Production Exceptions reported on project-specific work orders, the Manage Production Exception page has been enhanced to search and display Production Exceptions by Project Number and Task Number. While reporting a production exception, you can search based on Project Number and Task Number to select the impacted work orders. And lastly, Project and Task Numbers are also displayed for the impacted work order operations, and in the Production Exception Notification.
Notes
	

	

	

	

	

	

	

	


Slide 21 - Capture Project Details in Manufacturing E-Records 

[image: image19.jpg]| Nwey,

Capture Project Details in Manufacturing E-Records

o

= Create Approval Rules based on Ogazbn WFGPOSCERES

i TnsachonDde 111513101 A
Project Number and Task Number ket 0N

for:
Work Order Operation Transaction
Work Order Material Transactions
Work Order Output Transaction
Orderless Transaction
Production Exception Closure

= Review Project Number and Task
Number in E-Records

Electronic Record for Work Order Operation Transaction

TR R Aot
ot et et

Page 10f2

WorkOcer POSCV020
OperonSeqence 10
Ten Hiogghiclbitvit
100 160G ey

Navigation: Work Execution > Tasks panel tab > Review Dispatch List >
Complete with Details




Slide notes

In regulated industries, where electronic records and signatures are required, Project Number and Task Number have been included as additional attributes to the BPM task payload for the following manufacturing transaction types:
Work Order Operation Transaction
Work Order Material Transactions
Work Order Output Transaction
Orderless Transaction, and 

Production Exception Closure.
This allows you to define the BPM approval rules based on Project Number and Task Number for these events. In addition, the existing E-Record templates for these events have been enhanced to include Project Number and Task Number for display in the corresponding E-Records.
Notes
	

	

	

	


Slide 22 - Import Project-Specific Work Orders and Manufacturing Transactions

[image: image20.jpg]Import Project-Specific Work Orders and Manufacturing Transactions

What Does it Do? MWorkOnisqHeadss
'* Required for all Action Codes.

= Allows you to import work orders,
work order and orderless
transactions with project details

= Provides Project and Task Numbers

derived for work order transaction
import

= Allows you to:

Enter Project Number and Task
Number orderlesstransactionimport

Perform error corrections using ADFdi

Navigation: Work Execution > Tasks panel tab > Review Production

Transaction History E




Slide notes

Now let’s talk about importing project-specific work orders and manufacturing transactions. To support project-specific manufacturing, the FBDI templates and REST services have been enhanced to import Work Orders, Work Order and Orderless transactions with project details. 
While importing work order transactions through FBDI or REST, the Project Number and Task Number attributes are derived and populated from the work order. The supported transactions are Resource Transactions, Material Transactions, Operation transactions, and Output Item Transactions. 

For Orderless transactions import, you can specify the project Number and Task Number in the FBDI and REST. The project related attributes will be derived and validated.
For material issue and return transactions, you can specify whether the material needs to be issued, or returned to project-specific inventory, or to common inventory, if the item setup allows. You can specify a value for the “Use Common Inventory” attribute. However, if the item setup does not allow issue or return to common inventory, then the item cannot be issued from or returned to common inventory.
You can use the Application Development Framework Desktop Integration Template to correct any errors while importing work orders and manufacturing transactions. 
Notes
	

	

	

	


Slide 23 - Review Work Order and Orderless Transactions with Project Details

[image: image21.jpg]Review Work Order and Orderless Transactions with Project Details

What Does it Do?

= Completed work order and orderless
transactions can be reviewed in
transaction history

= Project and Task Numbers are
displayed

= Additional attribute on use of
common inventory is populated

[ . ———

A s s e S

Production Transaction History B
R —y -
4 Search [
Wk St | st St S |
3w & f—— .
Lttt s |
Pobthr Go | PCTORSOIBOT | Q ke o ] 411 .
Project Number Task Number ) et
st Vo v o v Common
POSCTABPDS... 411 Inventory
Work Order  Operatior Transaction Date  Transaction Type  Hem - Project Number ~Task Number »
" oy
POSOVI-1011 10 HZSIOLWPM  Maerassue g wth 1000 M... T Somen Core. | POSCTB0S... 411 0 Y
PoSOV-1011 10 MZSIOEWP  Maerassue vt wth 1606M... 4D POSCTABRDS... 411 0 Eonl [ s
POSOV-1011 10 MZSIOLWP  Maerassue vt wth 1600 ... Hotgaetc POSCTBR0S.. 411 0 el Mo
o rosvesms. a1t 1 oo

PO NZIIOM  Aeacunry | Hogoncaewer 00M,

Navigation: Work Execution > Tasks panel tab > Review Production

Transaction History





Slide notes

As regards reviewing production transaction history, you can review all the completed work order and orderless transactions along with the Project Number and Task number. Material issue and return transactions also display the value for the “Use Common Inventory” attribute.
Notes
	

	

	

	

	

	

	

	


Slide 24 - Transfer Resource Transactions to Costing with Project Details

[image: image22.jpg]e V) T

Transfer Resource Transactions to Costing with Project Details

What Does it Do?

= Enriches the resource transactions
with project details

= Performs project cost transaction
validations

= Transfers only successfully validated
records to costing

= Validation failures need to be
corrected

Name Transfer Transactions from Production fo Cosfing

Descripton Transfers fesourceransaction, operaion . "] Notfy me when tis process ends
Schedule As soon as possible ‘Submission Notes
Basic Options
Parameters
Organization Al v

Source System Al

Navigation: Work Execution > Tasks panel tab > Transfer Transactions from

Production to Costing




Slide notes

Now let’s talk about the enhancements related to the Transfer Transactions from Production to Costing process. To support project-specific manufacturing execution, this process has been enhanced to update the resource transactions with the following project details, while transferring the resource transactions to Costing:
Expenditure Type is set to the expenditure type associated to the resource. If an expenditure type is not associated to the resource, then it is set to the expenditure type associated to the Labor, or Non-labor Transaction Type, in the Manage Default Expenditure Types page. 
Expenditure Item Date is set to the resource transaction date, and the Expenditure Organization is set to the manufacturing plant. 
Other project details such as the User Defined Attribute values are derived from the project-specific work order. 
This is applicable only if the work order is associated to a project and a task, and the resource is a costed resource, and cost collection is enabled for the project type of the associated project.
Project cost transaction validations are performed for the resource transactions. Successfully validated records are transferred to Costing.
If validations fail, then the resource transactions do not get transferred to costing, but can be submitted again after correcting the errors. 

The output report shows the details of records that failed to interface with Costing.

As an example, if the validation failure is due to fact that the expenditure type on the resource transaction is not valid on the transaction date, you could consider either extending the validity of the expenditure type using the Manage Expenditure Types task, in Project Portfolio Management, or set up a different expenditure type to be used as a default, in the Manage Default Expenditure Types page. This would then be applicable to all resource transactions. You could also set up a valid expenditure type in the Edit Resource page in Supply Chain Management, if the expenditure type needs to be defaulted from the resource. Next, you would need to re-submit the Transfer Transactions from Production to Costing process. 
Slide 25 - Review Completed Material Transactions with Project Details

[image: image23.jpg]| NN/ 4117, -

—

Review Completed Material Transactions with Project Details

What Does it Do? P o

= Displays the inventory project and
task details for work order and
orderless material transactions

= Provides the ability to search by:

Projectand Task under Inventory
Attributes

Project and Task Numbers under
Project Details

St Moo |

) Search
[re——— ProjctDatae
SR
prlect sk Proscthumber  TaskNumber
e or
Posc B POSCVIBR0T 411
Posca oscVBo 411 roscasosovino 411
ot o
roscTssosoviaon 411
Posc s oscviBo 411 Posc s PoscyBO 41,
o
S e——
st POSCTAB-POSCVIB007 411 POSC-TAB-PDSCVIB007 411
ms W roscmarosoviecer 411 roscamosoVIBO 41
= rosossosoviac 411
e s WS ven N o
s G A o
T e S " wow
Zm he ey o B e

Navigation: Inventory Management > Tasks panel tab > Inventory tasks >

Review Completed Transactions

st

TR

R

TR

R U1

AT

AT

TR

TR

AT

AR

AT

TR





Slide notes

Continuing on, the Review Completed Transactions page in Inventory Management has been enhanced to display the inventory project and task and the project details, for work order and orderless material transactions. While the Project and Task columns under the Inventory Attributes group refer to the project and task associated to the on-hand inventory from where the material is issued, the Project Number and Task Number columns under the Project Details group refer to the project number and task number referenced on the Work Order or Orderless Transactions. These attributes are also available as search criteria to filter and display the completed transactions.
Notes
	

	

	

	

	

	

	

	


Slide 26 - Transfer Material Transactions to Costing with Project Details

[image: image24.jpg]e —

Transfer Material Transactions to Costing with Project Details

o Process Details
What Does it Do?
(@ This process will be queued up for submission at position 1

= Enriches the work order and Process Options ~ Advanced ~ Submit  Cancel
orderless material transactions with

project details Name Tnste Tansactons fom nventoy

= Performs project cost transaction to Costing
validations Description Transfers inventory transactions from inventory... Notify me when this process ends
= Transfers only successfully validated Schedule As s00n as possible Submission Notes
records to costing Basic Opti
B . asic ions
= Validation failures need to be P
Parameters
corrected
Cost Organization PDSCV1-CO v
Commit Limit 500000

Navigation: Scheduled Processes > Transfer Transactions from Inventory to Costing




Slide notes

And similar to the Transfer Transactions from Production to Costing process, the Transfer Transactions from Inventory to Costing process has been enhanced to update the work order and orderless material transactions with the following project details while transferring the material transactions to Costing:
Expenditure Type is set to the expenditure type associated to the item. If an expenditure type is not associated to the item, then it is set to the expenditure type associated to the “Material” Transaction Type in the Manage Default Expenditure Types page. Expenditure Item Date is set to the material transaction date, and the Expenditure Organization is set to the manufacturing plant. Other project details such as User Defined Attributes values are derived from the project-specific work order.

Project cost transaction validations are performed for the material transactions. Successfully validated records are transferred to costing.
If validations fail, the material transactions do not get transferred to Costing, but can be processed again after correcting the errors. The output report shows the details of records that failed to interface with Costing. As an example, if the validation failure is due to fact that the expenditure type on the material transaction is not valid on the transaction date, you could consider either extending the validity of the expenditure type using the Manage Expenditure Types task, in Project Portfolio Management or set up a different expenditure type to be used as a default, in the Manage Default Expenditure Types page. This would then be applicable to all material transactions. You could also set up a valid expenditure type in the Manage Items page in Supply Chain Management, if the expenditure type needs to be defaulted from the item. Next, you would need to re-submit the Transfer Transactions from Inventory to Costing process. 
Slide 27 - Account for Project-Specific Manufacturing Transaction Costs

[image: image25.jpg]/417 —

Account for Project-Specific Manufacturing Transaction Costs

What Does it Do?

= Allows you to:

Search work orders by Project
Number and Task Number

Review material and resource
transactions with project and task
attributes

Interface Work order information to
projects:

Materialissues from common
inventory

Resource transactions

Overheads applied to product
completions

Ao ek Ocr Coss
—— R I S

fo—— Project Numbor Task Number

B - T

Navigation: Cost Accounting> Tasks panel tab > Review Work Order Costs E




Slide notes

Now, let’s talk about the enhancements related to accounting project-specific manufacturing transaction costs. The Review Work Order Costs page has been enhanced to provide the ability to search work orders by projects and tasks and review the associated costs. Similarly, the Review Cost Accounting Distributions page also provides the ability to view the project details for all material and resource transactions for a work order.
The following work order transactions are imported into Project Portfolio Management.
Material transactions such as issues, and returns that do not have a specific project reference
All resource transactions, 
And overheads associated with product completions
Notes
	

	

	

	

	


Slide 28 - Manage Project-Specific Manufacturing Costs in Projects

[image: image26.jpg]/417

i

Manage Project-Specific Manufacturing Costs in Projects

What Does it Do?

= Allows you to:

Import Manufacturing Work Order
transactions using Import Costs.
Review the Manufacturing Work

Order transactions in Manage Project
Costs

= Work order transactions are also
available in Manage Unprocessed
Costs, Manage Cost Distributions
and Project Costing-Actual Costs
Real Time

Owien oo P

Manage Project Costs oo

» seach

4 Searc Resuts

pws Vo s (Bl v e (G

‘. o o

Voo P et
[T — st e Iwton oo o gty

C—r— [ . Vet 1510 oo
s Trscuem. o rsonn_ mmomnen_ocames Vet 1oy 0 ten

I,

RSCTBRD.. 411 RSO0 SgpyCrlatr Lo o VsonOetrs P0G 12519 08 1S
» Tmsonen. 4 R G o e Voot 12810 o o
) msoner. 41 oo v owey Vet 150 oo
» msorer. 4 o G e sevacome Ve 1280 o o
» msonen. a1 o vews sy Vet 11 6 oo
T —— oo sepy o [t Vet 1510 o e

Navigation: Projects > Costs > Tasks panel tab > Manage Project Costs





Slide notes

Once the transactions are final accounted, you can import Manufacturing Work Order transactions using the Import Costs process. Depending on the source transaction, one or more document entries for Manufacturing Work Order document will be created in Project Portfolio Management. The document entries are as follows:
Item Cost
Labor Resource
Equipment Resource
Item Overhead, and Resource 
Overhead. 
Note that Resource Overhead document entry will be used to capture labor or equipment resource overhead costs from manufacturing.
You can use the Manage Project Costs task in Costs work area, in Project Portfolio Management to search and view project details associated to the Manufacturing Work Order. 
Notes
	

	

	

	


Slide 29 - Manage Project-Specific Manufacturing Costs in Projects

[image: image27.jpg]A s s e S

i

Manage Project-Specific Manufacturing Costs in Projects

What Does it Do?

= Allows you to:

Drill down to view expenditure item
details, including work order related
information

Optionally adjust expenditure items.
by clicking on the Actions menu

Review burden costs for burden
enabled projects

Drill down to view accounting details

Ouen M i X
Expendiur Hem: 1912763
ot o sy St iy Ay
eanae RSzTEOTBGT
e 41

Eomitrmnoss 1055

et o S5py Ol

orkTpn Conmea Gt
Tt 978
Epetr st Vs Cpezrs
Pttt o

Work Order Number  PDSCVI-1011
Resource  Level 1 Technican

Resource Transaction 96835

Resource Instance

(Cost Element RS-AESOURCE

e OB R

[

4 Mandchrog kO s

T TN

[

W O st 7050701
R o i

-

Comomn 7S AESAGE

Navigation: Projects > Costs > Tasks panel tab > Manage Project Costs





Slide notes

In the Manage Project Costs page, you can click on the transaction to open expenditure item details, including work order related information, such as work order number, item, resource, and resource instance. Besides the specific attributes, supply chain transactions may also include Cost Element that identifies the type of cost in the source system.
You can perform adjustments using the Actions menu. Adjustments performed in Project Portfolio Management will not be reflected in the source transaction. Note that you cannot perform reverse type of adjustment for these transactions. 
These costs can also be viewed and adjusted in the Manage Cost Distributions task. Any cost exceptions can be resolved using the Manage Un-processed Costs task.
If the Project happens to be enabled for same line burden, the transaction will have the burden cost calculated.
If it is a separate line burdened, a new expenditure item will be created for the burden cost.
On the Costing tab, you can view the distributions and drill down to view the journal entries.
Notes
	

	

	

	


Slide 30 - Analyze and Resolve Project Period Close Exceptions

[image: image28.jpg]Lt 0 e CIRNOINBORS

— 4/

Analyze and Resolve Project Period Close Exceptions

What Does it Do?

= Allows you to:

Review Manufacturing Work Order
transactions that are pending to be
imported as part of PPM Period Close
Exceptions

Create reports using Projects — Period
Close Exceptions Subject Areain OTBI
including additional information such
as work order number and additional

details

ORACLE s misgoce

Accounting Parod Close Exceptons Dashboard

 procass penaing

Pending Actions

Creats Accounting »
Crests Accounting P
for Rovene

Import Costs =

Navigation: OTBI > Create your report using the Projects > Period Close Exceptions Subject Area

P - Q Amces Asmnasion OTOI e W v Simou
Wore  Gisis fwemese  Cumeadsy  Mews  Opv  SowanAs Aenemisen v
so

Unaccounted $328,334 Expenditure $161,556

Unprocessed $129,628 Rovenve  $206,407

sz .

sa9407 .
suaees




Slide notes

You can review Manufacturing Work Order transactions that are pending to be imported as part of PPM Period Close Exception Reports.
The Projects Period Close Exceptions Subject Area has been enhanced to display the work order details including item, resource, and resource instance, when manufacturing work order transactions are pending. Here is a sample dashboard that has been created in OTBI to show pending transactions that impact period close which includes work order transactions. 
Notes
	

	

	

	

	

	

	

	


Slide 31 - Perform Budget versus Actual Analysis

[image: image29.jpg]Perform Budget versus Actual Analysis

What Does it Do? Review Project Performance "Blue Semicondutor

= Allows you to:

View the total cost of the project,
including supply chain transactions,
using Review Project Performance or
Project Management Infolet
Dashboard

Perform budget versus actual analysis

Navigation: Projects > Project Management > View Projects > Manage Project Performance

Display Taskstructure v

4 Task Structure
View v Show (@) Hierarchy
Task
4 Blve Semicondutor
» Blue Semicondutor
» Design & Research
» Manufacturing
» Assembly

» install

BN\ 4/ 17,

List

Display Period Oct18

EAC budget
cost

12138000
000
4443000
50,100.00
882000

1803000

EAC budget
effort

575000
000
210000
230000
50000

85000

1D actual cost

13842

000

138.42

000

000

000

17D actual labor
effort

000
000
000
000
000

000




Slide notes

You can run the Update Project Performance Data process to summarize the project data to have complete visibility of the summary cost of the project in Review Project Performance, as well as on the Project Management Dashboard. You can also analyze budget versus actual including the cost of the manufacturing and supply chain transactions.

Notes
	

	

	

	

	

	

	

	


Slide 32 - Bill Based on Completion Percent or Milestone

[image: image30.jpg]—

Bill Based on Completion Percent or Milestone

6 Catact OHSIT Yo .Sy
What Does

= Allows you to:

e st 50

Invoice the customer based on the G et T
percentage of completion or e amn wmn o moe o
milestones achieved for the project i M wan wa m
contract Gk T s D

St

Recognize revenue based on billing or
the percentage of completion

o o ]

View contract summary

Navigation: Contracts




Slide notes

Project Portfolio Management allows you to Invoice the customer using project contract invoice based on the percentage of completion, or milestones achieved on the project. For example, a shipment of an item manufactured and fulfilled for a project sales order may result in a completion of a project contract milestone. This could be used to initiate billing activity. 
You can recognize revenue based on billing, or percentage of completion and optionally, you can use project process configurator to define business-specific calculations for Cost of Goods Sold revenue recognition.
In addition, you can review contract amounts under contract Financial Summary tab.

Note that if you are billing your customer through Project Contract Billing, you must ensure that the integration between Order Management and Receivables is disabled for those project-related sales order lines.
Notes
	

	

	

	

	


Slide 33 - Capitalize Project Costs 

[image: image31.jpg]| [\ [/ 117 77

Capitalize Project Costs

What Does it Do? Manage Capital Assels "o Green nttve.

sy Vews 4 X T B v B 0w Cothsseonass  Assonssens

« Allows you to: CaptamenDas | AselORas | AGSRORIASSUDONS | Lacton 3PS | Derecan | Asatcersscabon | e angAtachmarts
* Coptatzaion Dt Ausat Dot Location and Porson
Define capital assets and assignthem Ao gt Cmdle - igion gk Rocoogon tumber 8 Locuion
to the capital project
b sowpwws s e Soies  USCapoateBik  EQURNENTAWC 123128 1 sk CHCAGOOFRCE
Capture Construction-In-Process (CIP) Wicomen conms  wawn  wacomm  USCiposesor SovmNTse  aame PR

and expense costs including supply
chain costs for the capital project

Generate asset lines from the CIP
costs and send the lines to Oracle
Assets for posting as fixed assets

Capitalize asset costs thatincurred in
the capital project

Navigation: Projects > Assets




Slide notes

To capitalize project costs, you need to create the project, define and assign one or more assets to the project, or tasks on the project.
You need to capture Construction In Process and expense costs for the capital project, including supply chain costs. For example, the cost of the item on a purchase order receipt or on a transfer order shipment can be incorporated in the final asset. 
You would then need to generate asset lines and transfer them to Fixed Assets followed by capitalizing the asset, and creating accounting using the standard process.
In addition, you can capitalize interest as part of the total cost of acquiring and constructing assets that require an extended period to be ready for use. 
Notes
	

	

	

	

	

	

	

	


Slide 34 - Execute Project-Specific Manufacturing

[image: image32.jpg]= Allows you to:

Execute multiple projects froma
common set of resourcesin a plant

Ensure that the right material and
resources are used for a project
Allocate manufacturing costs to the
desired project

Gain insight into manufacturing
specific project expenditures

Serve multiple customers on projects,

manufacture products that require
deal-specific R&D or services





Slide notes

Having talked about the capabilities, now let’s talk about the business values that the Execute Project-Specific Manufacturing feature provides. With this feature, you can dedicate your manufacturing operations to execute multiple projects from a common set of resources in a plant. In addition, it provides you the capability to ensure that the right material and resources are used for a project, and the corresponding manufacturing costs are allocated to the desired project. And more importantly, it provides the ability to gain insight into project-specific manufacturing expenditures. In this way, it enables you to serve multiple customers on projects, manufacture products that require deal-specific research and development, or services, or manufacture assets for corporate use. 
An organization that builds products on project wants to have a better control of its project-specific manufacturing expenditures. With the ability to analyze budget versus actual manufacturing costs by project, a Project Manager can review project performance and enforce tighter controls to manage project expenditures.

Notes
	

	

	

	

	


Slide 208 - Summary of Enhancement Capabilities

[image: image33.jpg]— I

Summary of Enhancement Capabilities

The features covered in this training are:

= Execute Project-Specific Manufacturing:
Create project-specific manufacturing work orders
Report project-specific orderless transactions
Issue material and subassemblies from common and project-specific inventory to the work order
Complete products into project-specific inventory
Purchase outside processing services on project-specific work orders

Import material and resource costs to projects




Slide notes

Here is the summary of the Execute project-Specific Manufacturing feature I have talked about today:
With this feature, you can execute project-specific manufacturing by creating a work order or through orderless execution, issue material from common or project-specific inventory, and put away the end product into project-specific inventory. You can also purchase outside processing services on project-specific work orders, and import material and resource costs to the project.
Notes
	

	

	

	

	

	

	

	


Slide 209 - Additional Information

[image: image34.jpg]Additional Information

= REST services, File Based Data Import spreadsheets and ADF desktop integration spreadsheets have been
enhanced

= Cross project issues for work order and orderless material transactions:

Use “Create Project Transfer” to transfer material from the source project to the desired project
= The following processes are not supported:

Project-Specific Contract Manufacturing

Project-Specific Direct Item Procurement for Work Orders

Project-Specific Back to Back Order (Make)

Project-Specific Configure to Order (Make)

= Product Genealogy Views with project details is not supported

= Project Costing User Defined Attributes are not exposed in Oracle Transactional Business Intelligence (OTBI) subject
areas




Slide notes

Here is some additional information related to this feature.
To support project-specific manufacturing execution, REST services, FBDI, and Application Framework desktop integration templates have been enhanced. Please refer to Cloud Documentation to know more about these enhancements. 
To issue or backflush material for a work order, or as part of an orderless transaction from a project or task that is different than that on the work order or orderless transaction, you must first transfer material from the project-specific inventory source to the desired project-specific inventory destination, using the “Create Project Transfer” task in the Inventory Management work area. And then you can perform the issue or backflush material from the desired project-specific inventory.
It is important to note that project-specific contract manufacturing work order management and execution, and project–specific direct item procurement for work orders processes are not supported. Also for project-specific back to back ordering and configure to order processes of the type Make, the Project details specified on the Sales Order are not transferred to the corresponding work order.
Reviewing Product Genealogy with project details is not supported. You can however review the project and task details by navigating to the transaction history pages.
And lastly, the project costing descriptive flexfields which capture User Defined Attribute values are not exposed in OTBI subject areas
Notes
	

	

	

	


Slide 210 - Implementation Advice

[image: image35.jpg]Implementation Advice




Slide notes

In this implementation advice section, we will go through what you need to consider before enabling these features in your business, and what you need to know, to set them up.
Notes
	

	

	

	

	

	

	

	


Slide 211 - Feature Impact Guidelines

[image: image36.jpg]Feature Impact Guidelines

Customer Must Take Action
before Use by End Users
(delivered disabled)

Ready toUse by End Users
(delivered enabled)

Included with Shipped

Feature Name Job Roles*

* See later slide for exactjob role




Slide notes

This table depicts key update information for the feature covered in this training. There is an Opt-In associated with this feature and the details are provided in a subsequent slide. This feature can be accessed through existing shipped job roles. 
Notes
	

	

	

	

	

	

	

	


Slide 212 - Implementation Decision Points

[image: image37.jpg]Xt 0 e CRRNUINGBRORS

Implementation Decision Points

Feature Name

Execute Project-Specific
Manufacturing

Execute Project-Specific
Manufacturing

Execute Project-Specific
Manufacturing

Decisions

Does your business require project-specific
manufacturing execution?

Does your business require sending project-
specific manufacturing costs to project
financials?

If your business requires manufacturing costs
to be sent to project financials, do you have a
need to use item or resource specific
expenditure types?

Impact

If yes, then opt-in for the “Project Driven Supply
Chain” feature in Manufacturing and Supply Chain
Materials Management offering and “Enable
Inventory tracking by project” Inventory
Organization parameter for the desired inventory
organization/plant

In addition, classify the inventory
organizations/plants enabled for inventory tracking
by project as Project Expenditure Organizations

If not, then define Project Types and identify the
desired Project Types to be excluded from cost
collections. Refer to the Execute project-specific
Supply Chain Without Oracle Project Financials
release readiness training for more details

If yes, then define and set up default expenditure
types for items and resources




Slide notes

Now, let’s talk about some of the decision points regarding the implementation of this feature.
If your business requires Project specific manufacturing, then you need to Opt-In for the “project Driven Supply Chain” feature in Manufacturing and Supply Chain Materials Management offering. You also need to check the “Enable Inventory tracking by project” Inventory Organization parameter, for the desired inventory organization. In addition, you need to classify the inventory organizations enabled for inventory tracking by project, as project Expenditure Organizations. 
Next, if your business does not require project specific manufacturing costs to be sent to projects, then you need to define Project Types in Project Portfolio Management and identify the desired Project Types to be excluded from cost collections in Supply Chain Management. Please refer to the execute project supply chain without project financials, release readiness training, to know more about this capability.
If your business requires manufacturing costs to be sent to projects, and you have a need to use item or resource specific expenditure types, then you need to define and set up default expenditure types for items and resources.
Notes
	

	

	

	

	

	


Slide 213 - Summary of Actions Needed to Use Execute Project-Specific Manufacturing

[image: image38.jpg]Summary of Actions Needed to Use Execute Project-Specific
Manufacturing

Bae

This solution has:
= Anew Opt-In feature “Project-Driven Supply Chain” to enable:

This Opt-In feature does not have an Expiration Revision

The feature is a child of the Manufacturing and Supply Chain Materials Management offering
= Enablement steps are performed in the Setup and Maintenance work area

= Tasks are performed within the Manufacturing and Supply Chain and Materials Management and Project Financial:
Management offerings

= The functional area are Facilities and Project Organizations
= Tasks associated with this enablement:

Manage Inventory Organizations

Manage Default Expenditure Types

Manage Project Organization Classifications




Slide notes

The enablement for the execute project-specific manufacturing solution is achieved by opting in for the Project Driven Supply Chain feature. This Opt-In does not have an Expiration Revision, and this feature is a child of the Manufacturing and Supply Chain Materials Management offering.
The enablement steps are performed in the Setup and Maintenance work area, through the Manage Inventory Organizations task in the Facilities functional area, under the Manufacturing and Supply Chain Materials Management offering. And in addition, through the Manage Project Organization Classifications task, in the Project Organizations functional area, under the Project Financial Management offering.
For each inventory organization, you must independently enable project driven supply chain for transactions. In addition, the task Manage Default Expenditure Types must be performed to identify which existing expenditure type to use as the default for work order header, labor resources, non-labor resources, and material.
And lastly, each inventory organization that is enabled for project driven supply chain, must be classified as a Project Expenditure Organization, using the Manage Project Organization Classifications task. 
Notes
	

	

	

	

	

	


Slide 214 - Enablement Detail for Execute Project-Specific Manufacturing

[image: image39.jpg]| [\ [/ 117 77

Enablement Detail for Execute Project-Specific Manufacturing

Features Overview : All Enabled Offerings '~

New Features  Optin Exgiration

Enable opt-in
for the feature

Since Revision 204 v

Oftering Feature. Description Available in Revision Requires Optin  Optin Option Expires in Revision

Petorm supply cnain acivities i the context of
project n acdition to mansging and valuing

ProjectOrven

Supply Chain

Project You can slas account for upply chain
costs 85 project expenditues.

Navigation: My Enterprise> Manufacturing and Supply Chain Materials Management




Slide notes

You need to enable the project-driven supply chain Opt-In to be able to execute project-specific manufacturing.
Notes
	

	

	

	

	

	

	

	


Slide 215 - Enablement Detail for Execute Project-Specific Manufacturing

[image: image40.jpg]— I

Enablement Detail for Execute Project-Specific Manufacturing

Manage Inventory Organizaon Parameter: Vision Operatons for POSC: =[] o

« Fancal ormaton
P e,

Genorl ormation
e Dston Settngs mentoy Setegs

i VGt 5

AdotonaUssges [

Enabling this parameter

allows you to use project-
spedcificbusiness
processes

Navigation: Setup and Maintenance > Manage Inventory Organizations > Manage Inventory Organization Parameters





Slide notes

You must independently enable each organization where project specific activities will be performed for tracking by project. To enable this feature for a plant, you must check the enable inventory tracking by project parameter.
Notes
	

	

	

	

	

	

	

	


Slide 216 - Enablement Detail for Execute Project-Specific Manufacturing: Set up Default Expenditure Types

[image: image41.jpg]B S S - s S L S ol
Enablement Detail for Execute Project
up Default Expenditure Types

— /1777772 =

-Specific Manufacturing: Set

[Manage Default Expenditure Types ﬂ m ﬂ

* LaborResource  Suppy ChanLabor v
* e it L Manage Default Expenditure Types
[N ——_—

* Wk O Heacer Sppy Ot Ovesc v

* LaborResource  Supply Chain Labor v

* Material  Material

* Nonlabor Resource  Supply Chain Equipmer v
Default expenditure

typessetup for
transactions

* Work Order Header  Supply Chain Overheac v

Navigation: Setup and Maintenance > Manage Default Expenditure Types




Slide notes

Next, you need to set up the default expenditure types that would be defaulted on material and resource transactions that are imported into Project Portfolio Management.
Notes
	

	

	

	

	

	

	

	


Slide 217 - Set Up Project Attribute Defaults

[image: image42.jpg]Set Up Project Attribute Defaults

Manage Project Attribute Defaults

» Search Default project costing
setups for manufacturing
4 Search Results Ll

transactions by
Project/Task/
Organization

Viewv Fomatv o /4 X Wrap

Additional Information

Project Number Task Number Organization m ,,T: N i ; ﬁ:n
MFG-ETO-003 11 Vision Operations for PDSC  MFG-ETO-003 California Department of Transportation(CALTRANS) 123 456
PDSC-CT-PDSCM1-001 111 Vision Operations for PDSC

PDSC-CT-PDSCM1-001 112 Vision Operations for PDSC

PDSC-CT-PDSCM1C-003 Vision Operations for PDSC

Vision Operations for PDSC

Navigation: Setup and Maintenance > Manage Project Attribute Defalts




Slide notes

Now, let’s talk about some of the other optional setups related to this feature. You can also optionally set up the defaults for contract number, funding source or any user defined attributes. These attributes can be defaulted at five levels, with the most specific definitions being chosen first, and more abstract defaults selected if necessary.
Defaults matching the project task and organization are selected first. If not found, the default will come from matching the project and task. Else by matching the project and organization, and if not found, then by matching the project. The final default choice will be those specified for only the organization either at the project, Project and task, or for a project task combination. 
Notes
	

	

	

	

	

	

	

	


Slide 218 - Set Up Item-Level Attributes for Execute Project-Specific Manufacturing

[image: image43.jpg]Set Up Item-Level Attributes for Execute Project-Specific Manufacturing

Project Driven Supply Chain

Default |, Hard Pegging j
Expenditure Type M2 T Projectand Task

Allow Use of
Common Yes :|
Supplies

Project-drivensupply
chain attributes setups at

itemlevelfor work order
and orderless material
transactions

Navigation: Product Information Management > Tasks panel tab > Create Items, Manage Items > Item Organization: Inventory




Slide notes

At the item level, you have the ability to optionally specify the expenditure type that needs to be defaulted onto material transactions, and outside processing requisitions. You can also specify if the item is hard pegged at Project and Task Level, and can use material from common supplies if sufficient inventory does not exist in the project and task specific inventory on-hand.
Notes
	

	

	

	

	

	

	

	


Slide 219 - Set Up Resource-Level Default Expenditure Type for Execute Project-Specific Manufacturing

[image: image44.jpg]0

— S 2

L

Set Up Resource-Level Default Expenditure Type for Execute Project-
Specific Manufacturing

Edit Resource: LCD Panel Assembly Equipment 5o | som s [ oo
*Name  LOD Panel Assembly Eq Class _J
*Code LCD_PAE *Usage UOM HRS v
Description LOD Pael Assembly Equpment forPDSC InatheOn_ midyy t
/| Costing enabled

*ype Labor j Default Expenditure Type  Equipment v

Default expenditure
typessetup for
manufacturingresources

Navigation: Work Definition > Tasks panel tab > Manage Resources > Edit Resource





Slide notes

And as far as the production resources are concerned, you have the ability to optionally specify the expenditure type that would be defaulted onto the resource transactions when they are interfaced to costing. 
These were some of the other setups that you can consider implementing based on your business needs. In addition, for executing project-specific manufacturing you would need to define the required data in other Supply Chain Management and Project Portfolio Management applications. As an example, you need to define Expenditure Types, Projects and Tasks in Project Portfolio Management for use in Manufacturing. These details are not covered as part of this training. 
Notes
	

	

	

	

	

	

	

	


Slide 220 - Enablement Best Practices

[image: image45.jpg]| [\ > (/717

Enablement Best Practices

= Expenditure Types for Execute Project-Specific Manufacturing:

Define expenditure types by resource type (Labor versus Equipment) and associate to resources if the requirementis to group
project costs based on the resource type

Define expenditure types by item category and associate to items based on item category if the requirementis to group project
costs based on the item categories

Define expenditure types for outside processing and associate to outside processing service items if the requirement is to
distinguish project costs related to outside processing from regular material costs

= Pick Slip Grouping Rules by Project Number and Task Number for Work Orders:

Define pick slip grouping rules by project number and task number to generate pick slips for work orders that are associated to the
same project number and task number

= Project-specific accounting based on project attributes:

Create project specific accounting based on project attributes that are available as accounting sources




Slide notes

Now, let’s talk about some of enablement best practices that you can consider implementing.
If your business requires grouping of resource related project costs by resource type, you can define expenditure types based on the resource types and associate them to the resources.

Similarly, if your business requires grouping project costs related to material transactions, by item category, you can define expenditure types based on item categories and associate them to the items.

And if you outsource manufacturing operations to suppliers, and you need to distinguish project costs related to outside processing from regular material costs, you can define separate expenditure types for outside processing and associate to outside processing service items.
For ease in picking material for project-specific manufacturing work orders, you could consider defining pick slip grouping rules by project number and task number.
And finally, based on your business requirements, you can create project-specific accounting distributions using project attributes that are available as accounting sources. 
Notes
	

	

	


Slide 221 - Job Roles

[image: image46.jpg]Job Roles

Shipped Job Role

Supply Chain Administrator

Production Supervisor





Slide notes

This table details the shipped job roles that will access the new capabilities covered in this training.
The Project Administrator role is used to manage the project definition.
The Supply Chain Administrator role is used to enable project driven supply chain feature, setup default expenditure types, and other project costing attributes.
The Manufacturing Engineer role is used to manage resources that are used in a project-driven manufacturing environment.
The Production Supervisor role is used to manage project specific manufacturing work orders.
The Production Operator role is used to execute work orders and orderless transactions, in a project driven manufacturing scenario.
Notes
	

	

	

	

	

	


Slide 222 - Job Roles

[image: image47.jpg]Job Roles

Shipped Job Role

Procurement Manager

Warehouse Operator





Slide notes

Here are the other shipped job roles that will access the new capabilities covered in this training.

The Supply Chain Operations Manager role is used to manage the creation and orchestration of outside processing requisitions and purchase orders for project-specific work orders.
The Procurement Manager and Buyer roles are used to manage outside processing requisitions and purchase orders in a project driven environment

The Warehouse Operator is used to create receipts and put away for outside processing purchase orders. 

The Warehouse Manager role is used to access the Review Completed Transactions task, and manage receipts and put away for outside processing purchase orders.  
Notes
	

	

	

	

	


Slide 223 - Job Roles

[image: image48.jpg]Job Roles

Shipped Job Role

Project Accountant

Project Billing Specialist





Slide notes
The Cost Accountant role is used to run the processes to transfer costs from production and inventory to costing, create and review accounting distributions, and perform final accounting.
The Project Accountant role is used to access the Projects Cost work area to import, review and process the project costing transactions. 

The Project Manager role is used to manage the project budget and review project performance.
And lastly, the Project Billing Specialist role is used to invoice projects.
Notes
	

	

	

	

	

	

	

	


Slide 224 - Business Process Information - Manufacturing

[image: image49.jpg]Business Process Information - Manufacturing

The features covered in this training session are part of the following business processes:

= Detailed business process : Set Up Production:
Activity : Set Up Common Production Configuration:
Task: Manage Production Resources
= Detailed business process : Manage Production Master Data:
Activity : Manage General Master Data for Production:
Task : Manage Production Resources
= Detailed business process : Manage Production:
Activity : Manage Production Work Orders:
Task : Manage Work Orders
Task: Import Work Orders

Task: Correct Work Orders and Transactions for Import




Slide notes

The business processes associated with the new capabilities covered in this training for Manufacturing are detailed here.
The high-level business process is Set Up Production, Manage Production Master Data and Manage Production with activities Set Up Common Production Configuration, Manage General Master Data for Production, and Manage Production Work Orders respectively. Tasks include setting up production resources, managing, importing work orders and correcting work orders and transactions for import.
Notes
	

	

	

	

	

	

	

	


Slide 225 - Business Process Information - Manufacturing

[image: image50.jpg]— I

Business Process Information - Manufacturing

The features covered in this training session are part of the following business processes:

= Detailed business process : Manage Production:

Activity : Manage Materials for Production:
Task : Manage Material Availability Rules
Task : Manage Material Availability Assignments
Task: Pick Materials for Work Orders

Activity : Manage Outside Processing:
Task : Manage Supplier Operations

Activity : Manage Production Transactions:
Task : Review Production Transaction History
Task: Correct Work Orders and Transactions for Import
Task : Manage Production Exceptions
Task : Import Material Transactions

Task: Transfer Transactions from Production to Costing




Slide notes

Here are the other business processes associated with the new capabilities covered in this training for Manufacturing. For the high-level business process Manage Production, the activities are Manage Materials for Production, Manage Outside Processing, and Manage Production Transactions. Tasks include managing material availability, picking materials for Work Orders, managing supplier operations, reviewing production transaction history, correcting Work Orders and Transactions for Import, managing Production Exceptions, importing material transactions, and transferring transactions from Production to Costing.
Notes
	

	

	

	

	

	

	

	


Slide 226 - Business Process Information - Manufacturing

[image: image51.jpg]— I

Business Process Information - Manufacturing

The features covered in this training session are part of the following business processes:

= Detailed business process : Execute Production:
Activity : Generate Production Documents :
Task: Print Components List
Task: Print Work Order Traveler
Task: Print Product Labels
Activity : Record Production:
Task : Review Dispatch List
Task : Report Resource Transactions
Task : Report Operation Transactions
Task : Report Material Transactions

Task : Report Orderless Transactions




Slide notes

Continuing on, the other business processes associated with the new capabilities covered in this training for Manufacturing are detailed here. The high-level business process is Execute Production with activities Generate Production Documents, and Record Production. Tasks include Printing Components List, Work Order Traveler and Product Labels, Reviewing Dispatch List and reporting Resource, Material, and Orderless Transactions respectively.
Notes
	

	

	

	

	

	

	

	


Slide 227 - Business Process Information – Supply Chain Orchestration

[image: image52.jpg]— I

Business Process Information - Supply Chain Orchestration

The features covered in this training session are part of the following business processes:

= Detailed business process : Supply Chain Operations:
Activity : Process Supply Orders:
Task : Generate Supply orders
Task: Launch Orchestration Processes
Task: Execute Task
Task: Collect Progress Data
Activity : Manage Supply Orders:
Task: Monitor and Take Action





Slide notes

The business processes associated with the new capabilities covered in this training for Supply Chain Orchestration are detailed here.
The high-level business process is Supply Chain Operations, with activities Process Supply Orders and Manage Supply Orders. Tasks include processing, supply order generation, launching, executing, collecting, monitoring and management tasks.
Notes
	

	

	

	

	

	

	

	


Slide 228 - Business Process Information - Procurement

[image: image53.jpg]Business Process Information - Procurement

The features covered in this training session are part of the following business processes:

Detailed business process : Manage Purchase Orders:
Activity : Create Purchase Order:
Task: Create Purchase Order from Requisition
Task: Create Purchase Order from Requisition Automatically
Task: Update Draft Purchase Order
Task: Cancel Purchase Order
Task: Create Purchase Order Online
Activity : Approve Purchase Order:
Task : Approve Purchase Order Request
Task: Reject Purchase Order Request




Slide notes

The business processes associated with the new capabilities covered in this training for Procurement are detailed here.
The high-level business process is Manage Purchase Orders, with activities Create Purchase Order and Approve Purchase Order. The tasks for these activities include creation, update, cancellation, approval and rejection tasks.
Notes
	

	

	

	

	

	

	

	


Slide 229 - Business Process Information – Inventory Management

[image: image54.jpg]— I

Business Process Information - Inventory Management

The features covered in this training session are part of the following business processes:

= Detailed business process : Manage Value-Added Services:
Activity : Pick Production Components/Ingredients
Task: Pick Materials for Work Orders
= Detailed business process : Manage Inventory:
Activity : Manage Inventory Transactions:
Task: Review Completed Transactions

Task: Transfer Transactions from Inventory to Costing





Slide notes

The business processes associated with the new capabilities covered in this training for Inventory Management are detailed here. For the high-level business process, “Manage Value-Added Services”, the associated activity is Pick Production Components/Ingredients and the corresponding task is Pick Materials for Work Orders.
And for the high-level business process, “Manage Inventory,” the associated activity is Manage Inventory Transactions and the corresponding tasks are Review Completed Transactions and Transfer Transactions from Inventory to Costing.
Notes
	

	

	

	

	

	

	

	


Slide 230 - Business Process Information – Receiving

[image: image55.jpg]Business Process Information - Receiving

The features covered in this training session are part of the following business processes:

Detailed business process : Manage Inbound Logistics:
Activity : Receive Load:
Task : Receive Expected Shipment Lines
Task: Correct Receipts
Task : Manage Receiving Transactions
Task : Provide Inbound Shipment Details
Task : Provide Receipt Details
Task : Provide Receiving Transaction Details
Activity : Manage Receipts:
Task : Receive ltem

Task: Manage Receipt




Slide notes

Next, the business processes associated with the new capabilities covered in this training for Receiving are detailed here. For the high-level business process, “Manage Inbound Logistics”, the associated activities are “Receive Load” and “Manage Receipts. The corresponding tasks are listed here.
Notes
	

	

	

	

	

	

	

	


Slide 231 - Business Process Information – Receiving

[image: image56.jpg]— I

Business Process Information - Receiving

The features covered in this training session are part of the following business processes:

Detailed business process : Manage Inbound Logistics:
Activity : Put Away Loads:
Task : Put Away Receipts
Activity : Manage and Disposition Inventory Returns:

Task : Return Receipts





Slide notes

The other activities for the high-level business process, “Manage Inbound Logistics are “Put Away Loads” and “Manage and Disposition Inventory Returns and the corresponding tasks are Put Away Receipts and Return Receipts respectively.
Notes
	

	

	

	

	

	

	

	


Slide 232 - Business Process Information – Cost Management

[image: image57.jpg]Business Process Information - Cost Management

The features covered in this training session are part of the following business processes:

Detailed business process : Manage Cost Accounting:
Activity : Record Cost Accounting:
Task: Create Cost Accounting Distributions
Task : Manage Work Orders
Activity : Define Costs:
Task : Manage Accounting Overhead Rules
Activity : Review Cost Accounting:
Task : Review Cost Accounting Distributions

Task: Review Work Order Costs




Slide notes

The business processes associated with the new capabilities covered in this training for Costing are detailed here.
The high-level business process is Manage Cost Accounting, with activities Record Cost Accounting, Define Costs and Review Cost Accounting. Tasks related to these activities include recording, creation, management and review tasks.
Notes
	

	

	

	

	

	

	

	


Slide 233 - Business Process Information – Project Portfolio Management

[image: image58.jpg]Business Process Information - Project Portfolio Management

The features covered in this training session are part of the following business processes:

Detailed business process : Project Management > Plan Project:
Activity : Manage Project Budget, Task: All

Detailed business process : Project Management > Manage Project Costs:
Activity : Capture Project Costs, Task: Collect and Transfer Cost Transactions
Activity : Process Project Cost Transactions, Task: Import and Process Cost Transactions
Activity : Review and Adjust Project Costs , Task: All
Activity : Distribute Overhead Costs to Projects, Task: All
Activity : Record Accounting for Project Costs, Task: All

Detailed business process : Project Management > Control Project:

Activity : Manage Project Performance, Task: All




Slide notes

And lastly, for the business processes associated with Project Portfolio Management, the various activities and tasks are listed here. Please take a moment to review them.
Notes
	

	

	

	

	

	

	

	


Slide 234 - Related Reports & BI Analytic Information

[image: image59.jpg]— I

Related Reports & Bl Analytic Information

= Reports that detail these new capabilities:
Project Number and Task Number are displayedin the following reports:
Work Order Traveler
Components List
E-Records for Work Order Operation, Material, Orderless, Output Transactions, Production Exception Closure
= Bl subject area and dimensions for these new capabilities:
Work Order Performance Real Time:
Project Details Dimension
Transaction Project Details
Inventory Project Details
Material Usage Real Time:
Project Details

Transaction Project Details




Slide notes

Now, let’s talk about the reports and BI Analytic information that cover the new features. They are as follows:
The existing work order traveler, components list reports, and the manufacturing e-record templates for Work Order Operation, Material, Orderless, Output Transactions, and Production Exception Closure have been enhanced to additionally display the project and task details for project-specific work orders and manufacturing transactions. 
And as far as the Oracle Transactional Business Intelligence subject areas for Manufacturing are concerned, they have been enhanced with new dimensions as shown here. Project Details folder represents the project, task, and other information referenced on the work order. The subfolders under this dimension are Project, Task, Expenditure Type, Expenditure Organization, Expenditure Item Date, Work Type, and Award. It’s important to note that awards are applicable only for sponsored projects.
The Transaction Project Details folder represents the project, task, and other information stamped on the work execution transactions. The subfolders under this dimension are Transaction Project, Transaction Task, Transaction Expenditure Type, Transaction Expenditure Organization, Transaction Expenditure Item Date, Transaction Work Type, and Transaction Award. The Inventory Project Details represent the inventory striping attributes for product, output, and material transactions. The subfolders under this dimension are Inventory Project, and Inventory Task.
Notes
	

	

	

	


Slide 235 - Related Reports & BI Analytic Information

[image: image60.jpg]— I

Related Reports & Bl Analytic Information

= Bl subject area and dimensions for these new capabilities:
Actual Production Real Time:
Project Details
Transaction Project Details
Resource Usage Real Time:
Project Details
Inventory Transactions Real Time:
Project Details
Inventory Project Details
Inventory Supply Real Time, Receiving Transactions Real Time:
Project Details
Inventory Balance Real Time:
Inventory Project Details
Cost Accounting Real Time:

Project Details




Slide notes

Continuing on, here are the subject areas of manufacturing and other applications. They have been enhanced with the new dimensions. Please take a moment to review them.
Notes
	

	

	

	

	

	

	

	


Slide 236 - Related Reports & BI Analytic Information

[image: image61.jpg]— I

Related Reports & Bl Analytic Information
= Bl subject area and dimensions for these new capabilities:
Project Costing - Actual Costs Real Time:
Original Source References
Projects - Period Close Exceptions:
Work Order Details

Purchase Order receipt Accrual




Slide notes

And lastly, here are the subject areas of project portfolio management that have been enhanced with the new dimensions. 
Notes
	

	

	

	

	

	

	

	


Slide 237 - Associated Training

[image: image62.jpg]Associated Training

Introduction to Project-Driven Supply Chain
Segregate and Manage Project-Specific Inventory
Receive Project-Specific Supply

Pick Project-Specific Inventory

Ship Project-Specific Inventory

Transfer Project-Specific Inventory

Purchase Project-Specific Inventory

Perform Project-Specific Maintenance

Execute project-specific Supply Chain Without Oracle Project Financials




Slide notes

Other training modules that are related to these new capabilities and are recommended viewing are:
Introduction to project-driven supply chain 
Segregate and Manage Project Specific Inventory
Receive Project Specific Supply 
Pick Project Specific Inventory 
Ship Project Specific Inventory
Transfer Project Specific Inventory
Purchase Project Specific Inventory
Perform Project Specific Maintenance, 
And execute project specific Supply Chain Without Oracle Project Financials
Slide 238 - Additional Resources

[image: image63.jpg]Additional Resources

In addition to the training, you can find more information in the following guides, which can be
found at the Help Center at docs.oracle.com.

Implementing Common Features for Supply Chain Management Using Inventory Management
Implementing Manufacturing and Supply Chain Materials Using Maintenance

Management

Implementing Order Management Using Manufacturing

Implementing Product Management Using Order Management
Implementing Project Financial Management and Grants Using Product Master Data Management
Management

Implementing Supply Chain Planning Using Receiving

Using Sales and Operations Planning
Using Shipping
Using Supply Chain Collaboration




Slide notes

In addition to the training, you can find more information in the help center guides listed here.

This concludes this presentation. Thank you for listening. You can easily pause and rewind if you require additional time to take in the detail.
Notes
	

	

	

	

	

	

	

	


Page 64 of 64

